Backlog de Sprint

| ID User Story | User Story | ID T?che | T?che (Impl?mentation : m?thode ? fichier ? affichage) | Estimation | Responsable |
| --- | --- | --- | --- | --- | --- |
| US-S1 | En tant qu?admin je veux g?rer les sponsors (CRUD) | T-S1 | Impl?menter adminIndex() ? SponsorController.php ? liste sponsors admin + KPI (sponsor/admin.html.twig) + GET /admin/sponsors (app_sponsors_index) | 3h | admin |
|  |  | T-S2 | Impl?menter new() ? SponsorController.php ? cr?ation sponsor (sponsor/form.html.twig) + GET/POST /admin/sponsors/new (app_sponsors_new) | 3h | admin |
|  |  | T-S3 | Impl?menter edit() / details() / delete() ? SponsorController.php ? ?dition/d?tail/suppression (sponsor/form.html.twig, sponsor/details.html.twig) | 3h | admin |
|  |  | T-S4 | Impl?menter contract() + contractView() + sendContributionContractEmail() ? SponsorController.php ? contrat sponsor PDF et envoi | 2h | admin |
|  |  | T-S5 | Impl?menter companyContributions() + suggestions + exportCsv ? SponsorController.php + SponsorService + GET /admin/sponsors/company, /admin/sponsors/suggestions, /admin/sponsors/export/csv | 2h | admin |
| US-S2 | En tant que sponsor je veux g?rer mon portail de sponsoring | T-S6 | Impl?menter portal() ? SponsorController.php ? home sponsor (sponsor/portal_home.html.twig) + GET /sponsor/portal | 3h | sponsor |
|  |  | T-S7 | Impl?menter portalSponsorize() ? SponsorController.php ? sponsoriser un ?v?nement (sponsor/portal_form.html.twig) + GET/POST /sponsor/portal/sponsoriser/{id} | 3h | sponsor |
|  |  | T-S8 | Impl?menter portalHistory() + portalEventDetails() ? SponsorController.php ? historique + d?tail ?v?nement (sponsor/portal_history.html.twig, sponsor/portal_event.html.twig) | 2h | sponsor |
|  |  | T-S9 | Impl?menter portalEdit() / portalDetails() / portalDelete() / portalExportCsv() / portalSuggestions() + SponsorService::buildRecommendedEvents | 3h | sponsor |
| US-B1 | En tant qu?admin je veux g?rer les budgets | T-B1 | Impl?menter index() ? BudgetController.php ? liste budgets (budget/index.html.twig) + GET /admin/budget + BudgetService::syncBudgetTotals/buildStats | 3h | admin |
|  |  | T-B2 | Impl?menter new() ? BudgetController.php ? cr?ation budget (budget/form.html.twig) + GET/POST /admin/budget/new + BudgetService::initializeBudget | 3h | admin |
|  |  | T-B3 | Impl?menter edit() / details() / delete() ? BudgetController.php ? ?dition/d?tail/suppression (budget/form.html.twig, budget/details.html.twig) | 2h | admin |
|  |  | T-B4 | Impl?menter API GET /admin/budget/suggestions (app_budget_suggestions) + BudgetService::buildEventChoices/getEventInfo/buildForecast | 2h | admin |
| US-D1 | En tant qu?admin je veux g?rer les d?penses | T-D1 | Impl?menter index() ? DepenseController.php ? liste d?penses (depense/index.html.twig) + GET /admin/depenses + DepenseService::buildStats | 3h | admin |
|  |  | T-D2 | Impl?menter new() ? DepenseController.php ? cr?ation d?pense (depense/form.html.twig) + GET/POST /admin/depenses/new + DepenseService::normalizeDepenseCurrency | 3h | admin |
|  |  | T-D3 | Impl?menter edit() / details() / delete() ? DepenseController.php ? ?dition/d?tail/suppression + DepenseService::recomputeBudget | 2h | admin |
|  |  | T-D4 | Impl?menter logique m?tier DepenseService::buildBudgetChoices/buildCategoryChoices/fetchEventTitleMap pour int?gration BD | 2h | admin |
| US-A1 | En tant qu?admin je veux un chatbot IA m?tier Sponsor/Budget/D?pense | T-A1 | Impl?menter ManagementContextProvider::getContext() ? consolidation temps r?el budgets/depenses/sponsors/criticalBudgets | 3h | admin |
|  |  | T-A2 | Impl?menter ask() ? ManagementAssistantController.php ? POST /admin/assistant-ia/ask (app_ai_assistant_ask) | 2h | admin |
|  |  | T-A3 | Impl?menter send() ? ManagementAssistantController.php ? POST /api/ai-chat/send (app_ai_chat_send) | 2h | admin |
|  |  | T-A4 | Impl?menter ManagementAssistantService::ask() + OllamaClient::chat() ? r?ponses pr?cises, structur?es et orient?es m?tier | 3h | admin |