Backlog de Sprint

| ID User Story | User Story | ID Tache | Tache (Implementation : methode - fichier - affichage) | Estimation | Responsable |
| --- | --- | --- | --- | --- | --- |
| US-S1 | En tant qu'admin, je veux gerer les sponsors (CRUD). | T-S1 | Implementer adminIndex() -> SponsorController.php -> liste sponsors admin + KPI (sponsor/admin.html.twig) + GET /admin/sponsors (app_sponsors_index). | 3h | admin |
|  |  | T-S2 | Implementer new() -> SponsorController.php -> creation sponsor (sponsor/form.html.twig) + GET/POST /admin/sponsors/new (app_sponsors_new). | 3h | admin |
|  |  | T-S3 | Implementer edit() -> SponsorController.php -> modification sponsor (sponsor/form.html.twig) + GET/POST /admin/sponsors/{id}/edit (app_sponsors_edit). | 2h | admin |
|  |  | T-S4 | Implementer details() + delete() -> SponsorController.php -> detail et suppression (sponsor/details.html.twig) + GET /admin/sponsors/{id}/details + POST /admin/sponsors/{id}. | 2h | admin |
|  |  | T-S5 | Implementer contrat, email de recommandation et export CSV -> SponsorController.php + SponsorAlertEmailService + routes /contract, /send-recommendation-email, /export/csv. | 2h | admin |
| US-S2 | En tant que sponsor, je veux gerer mon portail de sponsoring. | T-S6 | Implementer portal() -> SponsorController.php -> accueil portail sponsor (sponsor/portal_home.html.twig) + GET /sponsor/portal. | 3h | sponsor |
|  |  | T-S7 | Implementer portalSponsorize() -> SponsorController.php -> sponsoriser un evenement (sponsor/portal_form.html.twig) + GET/POST /sponsor/portal/sponsoriser/{id}. | 3h | sponsor |
|  |  | T-S8 | Implementer portalHistory() + portalEventDetails() -> SponsorController.php -> historique + detail evenement (sponsor/portal_history.html.twig, sponsor/portal_event.html.twig). | 2h | sponsor |
|  |  | T-S9 | Implementer portalEdit(), portalDetails(), portalDelete(), portalExportCsv() et portalSuggestions() + SponsorService::buildRecommendedEvents. | 3h | sponsor |
| US-B1 | En tant qu'admin, je veux gerer les budgets. | T-B1 | Implementer index() -> BudgetController.php -> liste budgets (budget/index.html.twig) + GET /admin/budget + BudgetService::syncBudgetTotals et buildStats. | 3h | admin |
|  |  | T-B2 | Implementer new() -> BudgetController.php -> creation budget (budget/form.html.twig) + GET/POST /admin/budget/new + BudgetService::initializeBudget. | 3h | admin |
|  |  | T-B3 | Implementer edit(), details() et delete() -> BudgetController.php -> edition, detail et suppression (budget/form.html.twig, budget/details.html.twig). | 2h | admin |
|  |  | T-B4 | Implementer API GET /admin/budget/suggestions (app_budget_suggestions) + BudgetService::buildEventChoices, getEventInfo et buildForecast. | 2h | admin |
| US-D1 | En tant qu'admin, je veux gerer les depenses. | T-D1 | Implementer index() -> DepenseController.php -> liste depenses (depense/index.html.twig) + GET /admin/depenses + DepenseService::buildStats. | 3h | admin |
|  |  | T-D2 | Implementer new() -> DepenseController.php -> creation depense (depense/form.html.twig) + GET/POST /admin/depenses/new + DepenseService::normalizeDepenseCurrency. | 3h | admin |
|  |  | T-D3 | Implementer edit(), details() et delete() -> DepenseController.php -> edition, detail et suppression + DepenseService::recomputeBudget. | 2h | admin |
|  |  | T-D4 | Implementer logique metier DepenseService::buildBudgetChoices, buildCategoryChoices et fetchEventTitleMap pour fiabiliser les donnees. | 2h | admin |
| US-A1 | En tant qu'admin, je veux un chatbot IA metier Sponsor/Budget/Depense. | T-A1 | Implementer ManagementContextProvider::getContext() -> contexte temps reel (budgets, depenses, sponsors, budgets critiques). | 3h | admin |
|  |  | T-A2 | Implementer ask() -> ManagementAssistantController.php -> POST /admin/assistant-ia/ask (app_ai_assistant_ask). | 2h | admin |
|  |  | T-A3 | Implementer send() -> ManagementAssistantController.php -> POST /api/ai-chat/send (app_ai_chat_send). | 2h | admin |
|  |  | T-A4 | Implementer ManagementAssistantService::ask() + OllamaClient::chat() -> reponses precises, claires et basees sur les donnees metier. | 3h | admin |